WEEK 4: SYSTEM DEVELOPMENT II

I. INTENDED LEARNING OUTCOME (ILO)

At the end of this laboratory activity, students should be able to:

Develop and integrate advanced system modules by implementing authentication and security features, integrating front-end and back-end components, and demonstrating functional interaction among major system modules in accordance with approved project requirements.

II. PERFORMANCE TASK

Following the completion of initial module development during Week 3, your team must continue system development by implementing advanced functionalities, securing user access through authentication and authorization mechanisms, and integrating front-end interfaces with back-end services and databases.

The outputs for this week should demonstrate that the project is transitioning from isolated module development into an integrated working system.

III. WEEK 4 ACTIVITIES

Activity 1 – Development Progress Review

Activity 2 – Advanced Module Development

Activity 3 – Authentication and Security Implementation

Activity 4 – Front-End and Back-End Integration

Activity 5 – Integration Testing

Activity 6 – Repository Update and Documentation

Activity 7 – Progress Report No. 2 and Adviser Consultation

ACTIVITY 1 DEVELOPMENT PROGRESS REVIEW

Purpose

To evaluate the completion status of Week 3 outputs and identify remaining development tasks.

Procedure

1. Review Progress Report No. 1.

2. Review completed modules.

3. Identify unfinished functionalities.

4. Assign development tasks for Week 4.

5. Complete Form 1.

FORM 1 DEVELOPMENT TASK ASSIGNMENT

Directions

List the remaining functionalities and assign responsible team members.

| Functionality/Module | Assigned Member | Priority | Target Completion |
| --- | --- | --- | --- |
| Authentication & security hardening (audit logging, pagination, token TTL verification) | Jilmar Caesar D. Ferrer | High | Aug 14, 2026 |
| Mobile module stabilization (service mapping, request cancel path, integration testing) | Eduard Joseph B. De Belen | High | Aug 14, 2026 |
| Weekly documentation & progress report compilation | Jamby Villarta | Medium | Aug 14, 2026 |
| Adviser and Agency consultation | Jamby Villarta | Medium | Aug 14, 2026 |

Expected Outputs

☑ Advanced Functional Modules

☑ Authentication Module

☑ Integrated Components

ACTIVITY 2 ADVANCED MODULE DEVELOPMENT

Purpose

To continue the implementation of core and supporting system functionalities.

Procedure

1. Develop remaining modules identified in the project plan.

2. Apply coding standards established in Week 2.

3. Conduct developer-level testing.

4. Upload source code to repository.

5. Complete Form 2.

FORM 2 ADVANCED MODULE DEVELOPMENT REPORT

Directions

Document all modules developed during Week 4.

| Module Description | Status |
| --- | --- |
| Audit logging trait applied to Equipment and Barangay models (stock/record edits now logged) | Completed |
| Admin panel table redesign: Vehicles and Equipment Inventory converted to scannable list views | Completed |
| Service Management row numbering; pagination added to system-log and SMS-history endpoints | Completed |
| Mobile: landmark rename (Photo of the Site → Landmark); admin dispatch panel unit-identifier bug fix | Completed |
| Reason-required workflow for request approval/refusal | Completed |
| Head-of-household terminology applied across seven UI strings | Completed |
| Dependency security advisories cleared (17 resolved) | Completed |

Functionality Verification

| Test Conducted | Result |
| --- | --- |
| Input Processing | Pass |
| Data Validation | Pass |
| Business Logic Execution | Pass |
| Output Generation | Pass |

Required Evidence

☑ Screenshots of Module

☑ Source Code Screenshot

☑ Demonstration Screenshot

ACTIVITY 3 AUTHENTICATION AND SECURITY IMPLEMENTATION

Purpose

To implement user authentication, authorization, and basic security controls.

Procedure

1. Develop login and logout functionalities.

2. Implement user role management.

3. Configure access permissions.

4. Apply password protection mechanisms.

5. Test authentication processes.

6. Complete Form 3.

FORM 3 AUTHENTICATION AND SECURITY IMPLEMENTATION REPORT

Directions

Indicate the security features implemented in the system.

| Security Feature | Implemented | Remarks |
| --- | --- | --- |
| Login Authentication | ☑ | Token-based auth, separate flows for admin/operator vs. resident |
| Logout Function | ☑ | Token invalidation on logout |
| Password Validation | ☑ | Hashed storage; no longer leaked in API responses |
| Role-Based Access Control | ☑ | Confirmed via automated IDOR tests - admin cannot reach resident-only endpoints and vice versa |
| Session Management | ☑ | Split TTLs configured and applied per token - admin 8h, resident 30 days (config/sanctum.php, AuthController). |
| Input Validation | ☑ | Enforced via Laravel Form Requests |
| Email OTP Verification | ☑ | SandBox verification |

Authentication Testing Results

| Test Scenario | Result | Basis |
| --- | --- | --- |
| Valid Login Credentials | Pass | Automated, in CI (AdminAccountTest, ResidentLoginStatusTest) |
| Invalid Login Credentials | Pas | Behavior confirmed by code read (401 responses, rate-limited login route); |
| Unauthorized Access Attempt | Pass | Automated IDOR tests confirm residents/admins cannot reach each other's resources |
| Session Timeout Test | Pass | TTLs configured and applied. an expired token is actually rejected |

Required Evidence

☑ Login Screen Screenshot

☑ User Role Management Screenshot

☑ Authentication Test Results

ACTIVITY 4 FRONT-END AND BACK-END INTEGRATION

Purpose

To establish communication between user interfaces, application logic, and database components.

Procedure

1. Connect front-end forms to back-end services.

2. Configure database transactions.

3. Verify data flow between components.

4. Test create, read, update, and delete (CRUD) operations.

5. Complete Form 4.

FORM 4 SYSTEM INTEGRATION REPORT

Directions

Document the integrated components of the system.

| Component Integrated | Status | Remarks |
| --- | --- | --- |
| User Interface ↔ Back-End | Integrated | Vue/Vuetify admin panel and Flutter mobile app both consume the Laravel REST API |
| Back-End ↔ Database | Integrated | MariaDB via Eloquent ORM |
| Authentication ↔ Database | Integrated | Token validation against user/resident tables; role separation verified |
| Reporting ↔ Database | Integrated | Dashboard analytics (Leaflet choropleth map, Chart.js) read live from the database |

CRUD Functionality Verification

| Function | Result | Basis |
| --- | --- | --- |
| Create | Pass | AdminAccountTest, InventoryAuditLogTest (equipment/barangay creation) |
| Read | Pass | ListPaginationTest (18 tests across list endpoints); confirms no password serialization |
| Update | Pass | ResidentProfileUpdateTest, InventoryAuditLogTest (stock correction before/after) |
| Delete | Pass | AdminAccountTest, InventoryAuditLogTest (equipment/barangay removal) |

Required Evidence

☑ Data Entry Demonstration

☑ Database Update Screenshot

☑ Integration Demonstration Screenshot

ACTIVITY 5 INTEGRATION TESTING

Purpose

To verify that integrated modules work together correctly.

Procedure

1. Execute end-to-end system transactions.

2. Observe system responses.

3. Record issues encountered.

4. Implement corrective actions.

5. Complete Form 5.

FORM 5 INTEGRATION TESTING CHECKLIST

Directions

Test integrated modules and record results.

| Test Case | Expected Result | Actual Result | Status |
| --- | --- | --- | --- |
| Resident cannot read another resident's photo | 404 (resource not disclosed) | 404 returned | Pass |
| Admin/resident cross-role access attempt | Blocked | Blocked | Pass |
| List endpoints do not leak password field | Password absent from response | Confirmed absent | Pass |
| Stock correction records quantity before/after | Audit log entry created | Entry created | Pass |

Issues Identified

| Issue | Severity | Action Taken |
| --- | --- | --- |
| Email OTP verification was documented as "in progress" but no implementation exists in code | High | Correcting documentation to "not started"; scope decision (implement vs. drop) needed with adviser before defense |
| ServiceRequestController::adminIndex() remains unpaginated with no supporting index | Medium | Scheduled for Week 5 |
| No automated test asserts an expired token is rejected, despite TTLs being configured | Low | Add session-timeout test in Week 5 |

Tester Information

Conducted By: Jilmar Caesar D. Ferrer, Jamby Villarta, Eduard Joseph B. De Belen

Date: August 11, 2026

ACTIVITY 6 REPOSITORY UPDATE REPORT

Purpose

To document all development activities uploaded to the repository.

Procedure

1. Commit all completed code.

2. Update documentation.

3. Record development milestones.

4. Complete Form 6.

FORM 6 REPOSITORY UPDATE REPORT

Repository URL: https://github.com/BOXCUBE06/SERBIS_prototype  (private, single monorepo  Backend/, Web/, Mobile/ subfolders).

Commits Made This Week (Aug 8–11, 2026)

| Commit | Date | Description |
| --- | --- | --- |
| 51c4d0a | Aug 11 | Applied audit trait to Equipment and Barangay — stock/record edits now write log rows (7 tests, mutation-checked; not yet pushed) |
| 104684c | Aug 10 | Renamed optional request photo to "Landmark" (mobile + admin panel) |
| 0f4746c | Aug 10 | Fixed dispatch panel reading a nonexistent column — was rendering "Vehicle Unknown" |
| 35f1aa4 | Aug 10 | Added row numbering to Service Management table |
| 344fb3d | Aug 10 | Rebuilt Equipment Inventory view as a scannable list |
| 1919a30 | Aug 10 | Rebuilt Vehicles view as a scannable list |
| dab2d1f | Aug 10 | Required operators to give a reason when refusing a request |
| 6da332f | Aug 10 | Applied head-of-household terminology across seven strings |
| 416b860 | Aug 8 | Cleared 17 dependency security advisories |
| 0e2c44f | Aug 8 | Documented rationale for resident login flow |
| 84d70fc | Aug 8 | Added pagination to system-log and SMS-history endpoints (backend + panel) |
| 6cbbdd3 | Aug 8 | Corrected declared PHP version floor to match lockfile |

Repository Evidence

☑ Updated Source Code

☑ Commit History Screenshot

☑ Branch Update Screenshot

☑ Team Contribution Screenshot

ACTIVITY 7 PROGRESS REPORT NO. 2

Purpose

To summarize development accomplishments and evaluate readiness for system integration and alpha version preparation.

Procedure

1. Review all completed activities.

2. Summarize development accomplishments.

3. Identify issues encountered.

4. Describe corrective actions taken.

5. Identify Week 5 targets.

6. Complete Form 7.

FORM 7 PROGRESS REPORT NO. 2

Project Information

Project Title: SERBIS (Service Request and Resource Management System)

Date Submitted: ___________

Accomplishments This Week

| Activity | Status |
| --- | --- |
| Advanced Module Development | Completed |
| Authentication Implementation | Completed |
| Front-End and Back-End Integration | Completed |
| Integration Testing | Completed |

Major Accomplishments

Applied audit logging to Equipment and Barangay stock edits, closing a known documentation gap. Cleared 17 dependency security advisories. Added pagination to system-log and SMS-history endpoints. Confirmed Sanctum token TTLs are correctly split and applied per role (admin 8h, resident 30 days). Rebuilt Vehicles and Equipment Inventory admin views as scannable list tables. Fixed a dispatch-panel bug that was silently rendering "Vehicle Unknown." Applied head-of-household terminology consistently across mobile and admin panel.

Challenges Encountered

Email OTP verification Implemented. Delivery configured against a sandbox SMTP provider for development and testing. Production delivery pending sending-domain authentication and provider selection. ServiceRequestController::adminIndex() remains unpaginated with no supporting index, a real performance risk as request volume grows. Session-timeout behavior is configured but not covered by any automated test.

Corrective Actions Taken

Consult with adviser and agency about the Email OTP verification. Applied the audit logging trait to Equipment and Barangay models. Logged the adminIndex() pagination gap and session-timeout test gap as scheduled Week 5 work.

Planned Activities for Week 5

Add pagination and a supporting index to ServiceRequestController::adminIndex, Finalize Email OTP, test SMS API to send bulk messages.

Prepared by: _______________________

Group Leader

Reviewed by: _______________________

Project Adviser

FORM 8 ADVISER CONSULTATION RECORD

Directions

Present all Week 4 outputs and obtain adviser feedback.

| Topic Discussed | Recommendation |
| --- | --- |
| Module Development Progress |  |
| Authentication and Security Features (incl. corrected OTP status) |  |
| System Integration |  |
| Repository Updates |  |
| Readiness for Alpha Version |  |

Adviser Remarks

_______________________________________________________________________

Required Actions Before Week 5

_______________________________________________________________________

Adviser Signature: _______________________

Date: _______________

V. REQUIRED WEEK 4 SUBMISSION

1. Form 1 – Development Task Assignment

2. Form 2 – Advanced Module Development Report

3. Form 3 – Authentication and Security Implementation Report

4. Form 4 – System Integration Report

5. Form 5 – Integration Testing Checklist

6. Form 6 – Repository Update Report

7. Form 7 – Progress Report No. 2

8. Form 8 – Adviser Consultation Record

9. Screenshots and Supporting Evidence

VI. WEEK 4 DELIVERABLES

✓ Progress Report No. 2

✓ Integrated Functional Modules

✓ Authentication and Security Features

✓ Front-End and Back-End Integration

✓ Integration Testing Results

✓ Updated Source Code Repository

VII. PERFORMANCE RUBRIC

| Criteria | Weight |
| --- | --- |
| Completeness of Module Development | 25% |
| Authentication and Security Implementation | 20% |
| Front-End and Back-End Integration | 25% |
| Integration Testing Documentation | 10% |
| Progress Report Quality | 10% |
| Repository Updates and Documentation | 10% |
| Total | 100% |